# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2 November 2025 |
| --- | --- |
| Team ID | NM2025TMID03190 |
| Project Name | Laptop Request Catalog Item |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Request Submission | USN-1 | As an employee, I can submit a laptop request by filling out required details. | 3 | High | Buvana |
| Sprint-1 | Request Validation | USN-2 | As a system, I should validate all required fields before submission. | 2 | High | Indra |
| Sprint-2 | Manager Approval | USN-3 | As a manager, I can approve or reject laptop requests submitted by employees. | 4 | High | Indra |
| Sprint-2 | Status Tracking | USN-4 | As an employee, I can track the approval status of my request. | 3 | Medium | Buvana |
| Sprint-3 | Notification | USN-5 | As a user, I should receive an email notification once my request is approved or rejected. | 2 | Medium | Buvana |
| Sprint-3 | Documentation | USN-6 | As a developer, I want to document the catalog item design and workflows. | 3 | Medium | Indra |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Duration | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- |
| Sprint-1 | 8 Days | 10 october 2025 | 18 october 2025 |
| Sprint-2 | 6 Days | 19 october 2025 | 25 october 2025 |
| Sprint-3 | 6 Days | 26 october 2025 | 31 october 2025 |

### Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 31 points over 18 days → Velocity = 1.72 points/day

### Burndown Chart:

A burndown chart is a visual representation of the remaining work versus time. It helps track the progress of sprints and ensures that the Laptop Request Catalog Item project is completed on schedule. The chart shows how story points decrease as tasks are completed across sprints.